Execution Roadmap

The execution roadmap outlines the phases involved in developing and deploying the Sports Hall Booking System. Each phase includes the key activities and expected deliverables to ensure the project is completed successfully.

| Phase | Activities | Deliverables | Duration |
| --- | --- | --- | --- |
| Phase 1: Requirement Analysis & Planning | Gather business requirements, identify stakeholders, define user roles, prepare project scope, and create the implementation plan. | Requirement Specification Document (RSD), Project Plan | Week 1 |
| Phase 2: System Design | Design the system architecture, database tables, Service Portal pages, user interface, booking workflow, and approval process. | System Design Document, UI Mockups, Workflow Design | Week 2 |
| Phase 3: Development | Create ServiceNow tables, configure forms, develop the Service Portal, implement booking functionality, configure Flow Designer, notifications, and scheduled jobs. | Working Sports Hall Booking System | Weeks 3–5 |
| Phase 4: Testing | Perform unit testing, integration testing, system testing, and user acceptance testing (UAT). Resolve identified defects and validate all business requirements. | Test Cases, Test Reports, Bug Fixes | Week 6 |
| Phase 5: Deployment | Deploy the application to the production environment, configure user roles, migrate data if required, and verify system functionality. | Production Deployment, User Access Configuration | Week 7 |
| Phase 6: Training & Documentation | Prepare user manuals, administrator guides, and conduct training sessions for users and administrators. | User Manual, Administrator Guide, Training Materials | Week 8 |
| Phase 7: Maintenance & Support | Monitor system performance, resolve issues, implement enhancements, and provide technical support. | Maintenance Reports, System Updates, Enhancement Requests | Ongoing |

Roadmap Timeline

| Week | Major Activities |
| --- | --- |
| Week 1 | Requirement gathering, stakeholder meetings, project planning |
| Week 2 | System design, database design, UI and workflow design |
| Week 3 | ServiceNow table creation, forms, and user roles |
| Week 4 | Service Portal development and booking functionality |
| Week 5 | Flow Designer, notifications, scheduled jobs, and integrations |
| Week 6 | Testing, bug fixing, and User Acceptance Testing (UAT) |
| Week 7 | Production deployment and system verification |
| Week 8 | User training, documentation, project handover, and support |

Key Milestones

- Completion of business requirement analysis.

- Approval of system design.

- Completion of core application development.

- Successful testing and issue resolution.

- Production deployment.

- User training and project handover.

- Ongoing maintenance and future enhancements.